BUSINESS CONTEXT DOCUMENT

Smart Parking System

Phase 01 Deliverable — Project Setup & Business Context

| Document ID | SPS-BC-001 |
| --- | --- |

`

| Version | 1.0 |
| --- | --- |

| Status | Approved |
| --- | --- |

| Date | 15 April 2026 |
| --- | --- |

| Author | Surya Umashankar |
| --- | --- |

| Project | Smart Parking System — BA Portfolio |
| --- | --- |

# 1. Executive Summary

Urban car parking is an underdigitised operation. The majority of municipal and private car parks in Sri Lanka and across the region still rely on manual ticketing, cash collection, and paper-based record keeping. This creates compounding problems: revenue leakage, poor utilisation data, high operational labour costs, and a frustrating user experience that contributes to urban traffic congestion.

This document establishes the business context for a Smart Parking System engagement. It defines the problem being solved, the objectives the solution must achieve, the boundaries of the project scope, and the constraints and assumptions that will govern the analysis and design work.

This document is the foundation for all subsequent BA deliverables in this portfolio. Every requirement, user story, process model, and design decision made in later phases should be traceable back to the objectives defined here.

# 2. Problem Statement

## 2.1 Current Situation

The target organisation operates a 500-space urban car park that currently processes all vehicle entries and exits manually. Attendants issue paper tickets at entry, collect cash payments at exit, and submit handwritten daily tallies to administration. Space availability information is not available in real time — signage is updated manually and unreliably.

## 2.2 Core Problems Identified

| Problem | Impact | Severity |
| --- | --- | --- |
| No real-time space availability data | Drivers circle the car park searching for spaces, increasing congestion on surrounding roads | High |
| Manual cash collection creates revenue leakage | Estimated 18–22% of potential revenue is lost through human error, fraud, and unrecorded transactions | High |
| Paper-based records cannot support analysis | Management cannot make data-driven decisions on pricing, staffing, or capacity | Medium |
| No pre-booking capability | The facility cannot serve corporate accounts or event parking, limiting revenue diversification | Medium |
| High labour dependency | 3–4 attendants required per shift; the system breaks down entirely if staff are unavailable | Medium |
| No enforcement integration | Overstaying vehicles cannot be identified or reported without manual checks | Low |

## 2.3 Quantified Business Impact

Based on industry benchmarks for a 500-space facility operating 16 hours/day, 365 days/year at an average rate of LKR 100/hour:

- Theoretical maximum annual revenue: LKR 292,000,000

- Estimated actual revenue (accounting for leakage): LKR 234,000,000–239,000,000

- Revenue gap attributable to current process failures: LKR 53,000,000–58,000,000/year

- Estimated labour cost savings from partial automation: LKR 4,800,000/year

# 3. Business Objectives

The Smart Parking System must achieve the following objectives. Each objective is measurable and will be used as the basis for acceptance criteria in Phase 07.

| Ref | Objective | Target Measure | Priority |
| --- | --- | --- | --- |
| OBJ-01 | Eliminate manual ticketing at entry and exit | 100% of transactions processed digitally within 6 months of go-live | Must Have |
| OBJ-02 | Provide real-time space availability to drivers | Availability data updated within 30 seconds of a space state change | Must Have |
| OBJ-03 | Reduce revenue leakage to under 2% | Monthly reconciliation shows <2% variance between system-recorded and bank-settled amounts | Must Have |
| OBJ-04 | Enable management reporting and analytics | Occupancy, revenue, and peak-hour reports available on demand without manual data entry | Should Have |
| OBJ-05 | Support pre-booking for corporate and event parking | Booking module live within 12 months of go-live | Could Have |
| OBJ-06 | Reduce peak-hour entry/exit processing time | Average vehicle processing time reduced from 45s to under 15s | Should Have |

# 4. Project Scope

## 4.1 In Scope

- Vehicle entry management: barrier control, ticket/token issuance (digital), space allocation

- Vehicle exit management: payment processing, barrier release, space deallocation

- Real-time space availability tracking and display (internal signage and web)

- Payment processing: cash, debit/credit card, and mobile wallet support

- Administration dashboard: occupancy, revenue, and transaction reports

- System configuration: rate management, operating hours, space categories

- Operator and administrator user accounts with role-based access

- SQLite database for prototype; PostgreSQL recommended for production

## 4.2 Out of Scope

- Physical sensor hardware procurement and installation

- Integration with third-party mobile navigation apps (e.g. Google Maps, Waze)

- Pre-booking and reservation module (captured as future phase — OBJ-05)

- CCTV or number plate recognition integration

- Multi-site management (single facility only in this engagement)

- Payroll, HR, or accounting system integration

## 4.3 Assumptions

- The client operates a single facility with a maximum of 500 parking spaces

- Internet connectivity is available at the facility for real-time data sync

- End users (drivers) have access to a mobile device or the kiosk for digital payment

- Management have basic computer literacy to operate the admin dashboard

- The organisation will provide 2–3 subject matter experts for requirements validation

- Existing cash-handling infrastructure (float, safe) will be retained for cash payment support

## 4.4 Constraints

- Prototype must be developed using Python and SQLite to match the analyst's technical stack

- The system must support Sinhala language in the driver-facing interface (future phase)

- All data must be stored locally (no cloud dependency) for the prototype phase

- Budget for the prototype phase is zero — open-source libraries only

# 5. Success Criteria

The engagement will be considered successful when all of the following conditions are met:

- All Phase 01–08 portfolio deliverables are complete and committed to the GitHub repository

- The Python prototype correctly processes vehicle check-in, check-out, and payment for a test dataset

- Every user story in Phase 02 has a corresponding test case in Phase 07 with a pass result

- The traceability matrix shows 100% coverage from objectives through to test cases

- An independent reviewer (e.g. interview panel) can navigate the repository and understand the full engagement without additional explanation

# 6. Key Terms & Glossary

| Term | Definition |
| --- | --- |
| BA | Business Analyst — the role responsible for eliciting, documenting, and validating requirements |
| BPMN | Business Process Model and Notation — a standard graphical notation for documenting business processes |
| Check-in | The process of a vehicle entering the car park and having its presence recorded in the system |
| Check-out | The process of a vehicle exiting the car park after payment has been processed |
| Occupancy rate | The percentage of parking spaces currently occupied at any given time |
| RTM | Requirements Traceability Matrix — a document linking requirements to test cases |
| Space state | The current status of a parking space: Available, Occupied, Reserved, or Maintenance |
| UML | Unified Modelling Language — a standard for software system diagrams including use case diagrams |
| User story | A short, structured description of a system feature from the perspective of an end user |

# 7. Document Sign-Off

This document represents the agreed business context for the Smart Parking System engagement. Changes to scope, objectives, or assumptions after sign-off must go through a formal change request.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Analyst | Surya Umashankar |  | 15/04/2026 |
| Project Sponsor | [Sponsor Name] |  |  |
| System Owner | [Owner Name] |  |  |