REQUIREMENTS DOCUMENT

Smart Parking System

Phase 02 Deliverable — Requirements Elicitation & MoSCoW Prioritisation

| Document ID | SPS-RD-001 |
| --- | --- |

| Version | 1.0 |
| --- | --- |

| Status | Baselined |
| --- | --- |

| Date | 15 April 2026 |
| --- | --- |

| Author | Surya Umashankar |
| --- | --- |

| Linked objectives | OBJ-01 through OBJ-06 (ref. SPS-BC-001) |
| --- | --- |

# 1. Purpose & Scope

This document defines the functional and non-functional requirements for the Smart Parking System. Requirements have been elicited through stakeholder analysis (ref. SPS-SR-001) and prioritized using the MoSCoW method. Every requirement in this document is traceable to at least one business objective defined in the Business Context Document (SPS-BC-001) and will be covered by a test case in Phase 07.

This document is the authoritative requirements baseline. Any change to a baselined requirement must be raised as a formal change request and approved by the project sponsor before implementation.

# 2. Requirements Elicitation Summary

## 2.1 Elicitation methods used

- Stakeholder interviews — structured sessions with the General Manager, Finance Department, and Shift Supervisor (SH-01, SH-02, SH-05)

- Observation — one-hour job shadow of peak-hour manual parking operations to identify real-world process pain points

- Survey — 12 drivers surveyed on payment preferences and space-finding behavior

- Document analysis — review of existing paper-based transaction logs and daily revenue tallies

- Benchmarking — review of similar smart parking implementations in Colombo and Singapore

## 2.2 Key findings from elicitation

- Attendants lose 8–12 minutes per shift manually counting spaces — real-time availability was the top attendant request

- 73% of surveyed drivers said they would use a car park more often if space availability was shown before entry

- The Finance Department's primary concern is reconciliation — they need system records to match bank statements exactly

- The General Manager wants a morning revenue summary without needing to ask the accounts team

- Cash payment must be retained — 38% of surveyed drivers do not use mobile payment

# 3. Functional Requirements

Functional requirements define what the system must do. Each requirement is assigned a unique ID, categorized by system area, and prioritized using MoSCoW.

MoSCoW key: Must Have = non-negotiable for go-live | Should Have = high value, include if possible | Could Have = desirable, include if time permits | Won't Have = out of scope for this release

| ID | Requirement | Category | Priority |
| --- | --- | --- | --- |
| FR-01 | The system shall record vehicle entry with timestamp, space number, and entry token/ticket ID | Entry Management | Must Have |
| FR-02 | The system shall update space availability in real time upon vehicle entry and exit | Space Management | Must Have |
| FR-03 | The system shall calculate the parking fee based on time duration and applicable rate | Payment | Must Have |
| FR-04 | The system shall accept payment by cash, debit/credit card, and mobile wallet | Payment | Must Have |
| FR-05 | The system shall issue a digital receipt upon successful payment | Payment | Must Have |
| FR-06 | The system shall release the exit barrier only after confirmed payment | Exit Management | Must Have |
| FR-07 | The system shall display the current number of available spaces on entrance signage | Space Management | Must Have |
| FR-08 | The system shall maintain a log of all entry, exit, and payment transactions | Audit & Reporting | Must Have |
| FR-09 | The system shall support role-based access: Administrator, Supervisor, and Attendant | User Management | Must Have |
| FR-10 | The system shall allow administrators to configure parking rates by space category and time period | Configuration | Must Have |
| FR-11 | The system shall generate a daily revenue summary report | Reporting | Should Have |
| FR-12 | The system shall generate an occupancy report showing peak and off-peak usage by hour | Reporting | Should Have |
| FR-13 | The system shall alert the supervisor when occupancy exceeds 90% of total capacity | Notifications | Should Have |
| FR-14 | The system shall support designated disabled parking spaces with separate tracking | Space Management | Should Have |
| FR-15 | The system shall allow supervisors to manually override space status (e.g. maintenance) | Operations | Should Have |
| FR-16 | The system shall support pre-booking of spaces for corporate account holders | Reservations | Could Have |
| FR-17 | The system shall send an SMS or email notification to drivers with booking confirmation | Notifications | Could Have |
| FR-18 | The system shall support monthly invoicing for corporate accounts | Billing | Could Have |
| FR-19 | The system shall integrate with mobile navigation apps to broadcast real-time availability | Integration | Won't Have |
| FR-20 | The system shall support number plate recognition for automatic vehicle identification | Entry Management | Won't Have |

# 4. Non-Functional Requirements

Non-functional requirements define how the system must perform. They are constraints on system quality rather than specific behaviors. All NFRs are implicitly Must Have unless otherwise stated.

| ID | Attribute | Requirement | Measure |
| --- | --- | --- | --- |
| NFR-01 | Performance | The system shall process a vehicle entry or exit transaction in under 5 seconds | Measured by transaction log timestamps |
| NFR-02 | Availability | The system shall maintain 99.5% uptime during operating hours (06:00–22:00) | Monitored via system health dashboard |
| NFR-03 | Scalability | The system shall support up to 500 concurrent active parking spaces without performance degradation | Load tested at full capacity |
| NFR-04 | Security | All user passwords shall be stored using bcrypt hashing; no plain-text credentials | Security audit at go-live |
| NFR-05 | Security | The system shall enforce session timeouts of 15 minutes for inactive admin sessions | Verified in UAT |
| NFR-06 | Usability | An attendant with no prior system experience shall complete a check-in transaction within 2 minutes after 30 minutes of training | UAT with new staff |
| NFR-07 | Usability | All error messages shall be written in plain language with a suggested resolution action | Reviewed in UI design phase |
| NFR-08 | Reliability | The system shall not lose transaction data in the event of a power failure or crash | Verified via failure simulation test |
| NFR-09 | Maintainability | The prototype codebase shall include inline comments and a setup guide sufficient for a new developer to run the system | Peer review of code |
| NFR-10 | Compliance | The system shall retain transaction records for a minimum of 7 years to meet financial audit requirements | Configuration review |

# 5. Business Rules & Constraints

## 5.1 Pricing rules

- Parking fees are calculated from the minute of entry to the minute of exit, rounded up to the nearest 30 minutes

- A maximum daily rate cap applies — no driver shall be charged more than LKR 1,500 per 24-hour period

- Disabled bay spaces are free for blue badge holders; the system must record usage but generate zero-value transactions

- Corporate accounts receive a 15% discount applied automatically at checkout

## 5.2 Operational rules

- The system must remain operational during payment gateway downtime — cash payment must always be available as fallback

- An attendant cannot process their own payment transactions — supervisor approval required for self-service scenarios

- Space status changes must be logged with a timestamp, user ID, and reason code

- The system must prevent double-allocation — a space marked Occupied cannot be assigned to a second vehicle

## 5.3 Data rules

- Transaction records must not be deleted — only marked as voided with a reason code and supervisor authorisation

- All personally identifiable information (driver name, vehicle plate) must be stored in compliance with the Data Protection Act

- Daily backups of the full database must be automated and stored in a location separate from the primary server

# 6. Requirements Traceability

The table below maps each functional requirement to the business objective it satisfies (ref. SPS-BC-001, Section 3). This mapping will be extended to test cases in Phase 07.

| FR Ref | Requirement summary | Objective ref | Stakeholder ref |
| --- | --- | --- | --- |
| FR-01 | Record vehicle entry | OBJ-01 | SH-01, SH-04 |
| FR-02 | Real-time space availability | OBJ-02 | SH-01, SH-06 |
| FR-03 | Fee calculation | OBJ-03 | SH-02 |
| FR-04 | Multiple payment methods | OBJ-03 | SH-06 |
| FR-05 | Digital receipt | OBJ-03 | SH-02, SH-06 |
| FR-06 | Barrier release on payment | OBJ-01, OBJ-03 | SH-01 |
| FR-07 | Availability display | OBJ-02 | SH-06 |
| FR-08 | Transaction log | OBJ-03, OBJ-04 | SH-02 |
| FR-09 | Role-based access | OBJ-01 | SH-03 |
| FR-10 | Rate configuration | OBJ-03 | SH-01, SH-02 |
| FR-11 | Daily revenue report | OBJ-04 | SH-01, SH-02 |
| FR-12 | Occupancy report | OBJ-04 | SH-01 |
| FR-13 | Occupancy alert | OBJ-02 | SH-05 |
| FR-14 | Disabled space tracking | OBJ-01 | SH-08 |
| FR-15 | Manual space override | OBJ-01 | SH-05 |

# 7. Document Sign-Off

By signing below, stakeholders confirm that the requirements captured in this document are complete, accurate, and approved as the baseline for system design and development.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Analyst | Surya Umashankar | Surya Umashankar | 16/04/2026 |
| Project Sponsor | -------- | -------- | -------- |
| Finance Dept. | -------- | -------- | -------- |
| IT Administrator | -------- | -------- | -------- |